⚡

XKode

Local AI Coding Agent — Free, Private, Powerful

Product Plan & Technical Documentation v1.0

February 2026

Confidential — Internal Use Only

# 1. Executive Summary

XKode is a terminal-based AI coding agent running 100% local via Ollama — no cloud, no API cost, no data leak. Short name, powerful tool.

| Attribute | Details |
| --- | --- |
| Product Name | XKode |
| Tagline | "Your local AI coding agent — free, private, powerful" |
| Core Tech | Ollama + .NET 9 + Spectre.Console |
| Platform | macOS, Linux, Windows |
| Language | C# (.NET 9) |
| License | MIT Open Source |
| Current Version | v0.1.0 (MVP complete) |
| Target Market | Developers, SMEs, Enterprises prioritizing privacy |

## New in v0.1.0

- ✅ Full rebrand: OllamaCode → XKode (shorter, cooler)

- ✅ Global config system (~/.config/xkode/config.json)

- ✅ Environment variable overrides (XKODE_*)

- ✅ Markdown/SKILL.md reader — AI loads instructions

- ✅ /docs, /skill, /config slash commands

- ✅ Auto-load .xkode/SKILL.md on startup

# 2. Core Features

## 2.1 Shipped Features (v0.1.0)

| # | Feature | Description | Status |
| --- | --- | --- | --- |
| 1 | 🗣️ Interactive Chat | REPL with streaming, markdown rendering | ✅ Shipped |
| 2 | 📁 Codebase Context | Index entire project, AI understands structure | ✅ Shipped |
| 3 | ✏️ File Editing | AI edits with diff preview + confirmation | ✅ Shipped |
| 4 | 💻 Shell Execution | Run terminal commands with safety checks | ✅ Shipped |
| 5 | 🔍 Code Review | AI review with severity ratings | ✅ Shipped |
| 6 | 📄 Markdown Reader | /docs, /skill commands load .md files | ✅ NEW v0.1 |
| 7 | ⚙️ Config System | ~/.config/xkode/config.json + env vars | ✅ NEW v0.1 |
| 8 | 🎨 Rich TUI | Beautiful terminal UI with colors | ✅ Shipped |
| 9 | 🔄 Model Switcher | /model command changes models mid-session | ✅ Shipped |

## 2.2 Config System Details

Config priority: CLI flags > Env vars > Config file > Defaults

| Setting | Default | Environment Variable |
| --- | --- | --- |
| Ollama URL | http://localhost:11434 |
| Default Model | qwen2.5-coder:7b |
| Max Files | 80 |
| Auto Accept | false |
| Auto Load SKILL | true |

# 3. Technical Architecture

## 3.1 Technology Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Language | C# / .NET 9 | Performance, cross-platform, rich ecosystem |
| CLI Framework | Spectre.Console.Cli | Type-safe commands, beautiful TUI |
| LLM Backend | Ollama HTTP API | Local models, streaming support |
| Config | JSON + Env Vars | Simple, standard, environment-friendly |
| Markdown Parser | Custom regex-based | Lightweight, sections + frontmatter |
| File Operations | System.IO | Fast, native .NET APIs |
| HTTP Client | HttpClient DI | Async, timeout control, DI-ready |

## 3.2 Project Structure

xkode/ ├── src/XKode/ │ ├── Commands/ │ │ ├── ChatCommand.cs # Interactive REPL │ │ ├── RunCommand.cs # Single task │ │ ├── ReviewCommand.cs # Code review │ │ ├── ModelsCommand.cs # List models │ │ └── ConfigCommand.cs # Config management │ ├── Services/ │ │ ├── OllamaService.cs # HTTP client │ │ ├── FileService.cs # File ops, diff │ │ ├── ShellService.cs # Safe shell exec │ │ ├── CodeIndexService.cs # Action dispatcher │ │ ├── MarkdownService.cs # MD parser │ │ └── ConfigService.cs # Settings mgmt │ ├── Utils/Bootstrap.cs # DI + Banner │ ├── Program.cs # Entry point │ └── XKode.csproj ├── README.md ├── dev.sh # Dev script └── global.json

# 4. Product Roadmap

| Phase | Timeline | Deliverables | Status |
| --- | --- | --- | --- |
| ✅ v0.1 | Week 1-4 | Core chat, file edit, review, config, markdown reader | DONE |
| 🚧 v0.2 | Month 2 | RAG code search (ChromaDB), session history, Git integration | Next |
| 📋 v0.3 | Month 3 | Multi-file refactoring, auto test runner | Planned |
| 📋 v0.4 | Month 4 | VSCode extension, MCP protocol support | Planned |
| 💰 v1.0 | Month 5-6 | Team mode, web dashboard, enterprise features | Future |

# 5. Installation & Usage

## 5.1 Quick Start

Install in 3 steps:

- 1. Install Ollama + pull model: ollama pull qwen2.5-coder:7b

- 2. Clone repo: git clone https://github.com/yourname/xkode

- 3. Install: cd xkode/src/XKode && dotnet pack && dotnet tool install --global XKode

## 5.2 Common Commands

| Command | Description |
| --- | --- |
| xkode chat | Start interactive chat |
| xkode run "<task>" | Single AI task |
| xkode review <file> | Code review |
| xkode models | List Ollama models |
| xkode config | Show configuration |
| xkode config init | Create default config |
| /docs README.md | Load markdown into chat |
| /skill SKILL.md | Load instructions for AI |
| /config | Show config in chat |

# 6. Next Steps

With v0.1.0 shipped, focus moves to v0.2:

- Week 5-6: RAG code search with ChromaDB vector DB

- Week 7-8: Session history, conversation export

- Week 9-10: Git integration (auto-commit, PR descriptions)

"Build fast. Ship often. Listen to users."